## Slide 2: Construction Leadership
On-Site Project Management

## Slide 3: Everyone
On a Habitat build site deserves a fun, safe and rewarding time.

## Slide 4: Experience
How long have you been leading Habitat job sites?
What is your biggest challenge?
Do you usually get the right number and skill of volunteers?
I know! I did it for 10 years!
What would you most like to learn today?

## Slide 5: Planning
Schedule
Tasks
  Breakdown of tasks
    Contingency tasks
Volunteers
  Desired
    Needed
Materials
Tools

## Slide 6: Volunteers are our Guests
Like Dinner Guests
  Set the table
    Planned activity
    Materials
    Tools
    PPE
    Leadership
Habitat is Grassroots
  Relationships
  Families
  Funding
  More Volunteers

## Slide 7: Start with an Organized Site
Manned sign-in tent
- First-aid
- Water & break area
Tools trailer
Materials
Trash and Recycling
Lunch Area
Parking

## Slide 8: On Site
Begins with:
  Sign in & waivers
  Introductions
  PRAYER
Followed by:
  Overview of the day’s tasks
    Communicate expectations and hopes
    Ask if anyone is unable to do certain tasks

## Slide 9: Safety
General Safety Talk
  Site Safety
  Everyone is responsible for safety
Break into groups
Task Specific Safety Talk
  Ladders
  Lifting etc.

## Slide 10: Then

## Slide 11: LEAD
Teach
  Tell
  Show
  Watch them do it
Advocate
  Mission
Cultivate
  Leaders and Donors

## Slide 12: Volunteers have needs
Strong Leadership
Positive Experience
  Make it fun
Meaningful Tasks
  Even sweeping can be meaningful when properly presented
Clear Goals
Inclusion

## Slide 13: We meet the needs by:
Structure
  Share the schedule
    Have a list of tasks for the day on site
  Checklists
  Job descriptions
Empowerment
  Share the blueprints
  Share details
  Encourage them to learn

## Slide 14: Find Leaders

## Slide 15: Like These

## Slide 16: Structure

## Slide 17: How do we do this?
Identify
  What do we look for?
Recruit
  How do we ask?
Train
Retain
Reward

## Slide 18: Look for
People Skills!!!!!!!!!!!!!
Good Leaders –
  Have high energy
  Are organized
  Inspire confidence in others
  Make good decisions
  Are prepared
  Are able to delegate

## Slide 19: Good Leaders
Are trained to know how to do a task
Can convey that knowledge to others
  Clear & Concise
Can identify individual and group skill levels
Encourage volunteers
Are prepared
Make it fun

## Slide 20: Training
General Habitat Leadership
  Habitat 101
  Volunteer Mgmt.
  Safety
  Quality
Task Specific (Crew Leader)
  Framing
  Windows
  Drywall

## Slide 21: Empower & Recognize
Certificate
Group get-togethers
Special hat or t-shirt
Awards for achievements

## Slide 22: Best Practices

## Slide 23: Volunteers
Always thank volunteers as they leave
Try to keep communication after they volunteer
  Weekly emails showing progress
Have yearly volunteer appreciation events
Make them advocates for affordable housing

## Slide 24: Potential Leaders
Use Structure
  Schedules
  Checklists
  Budgets
Spend the time to help them develop
Preach the mission and Vision of Habitat

## Slide 25: Resources
Volunteer Management Basics Certificate Training (VMCT)
Volunteer Management Job Descriptions
Motivating and Recognizing Volunteers
All these are on the new My.Habitat

## Slide 26: Questions?
Mike Welch – miwelch@habitat.org